HYDROSENSE

Project Specification & IDE Implementation Guide

WeMakeDevs × AWS Environmental Hacks | Track 2: Heat & Water

Delhi, India • Team: Mukul Rana, Rasleen, Poojya • Target submission: 11 October 2026

PROJECT GOAL Build a geospatial water-risk and response-prioritization platform with a real sensor-to-cloud demonstration, transparent flood-risk estimates, simulated leak detection, and actionable incident alerts.

This document is the implementation source of truth for the team and its AI coding IDE. It defines the MVP, architecture, data contracts, team ownership, sprint plan, tests, and submission workflow.

Hackathon: WeMakeDevs × AWS Environmental Hacks

Track: Track 2 — Heat & Water

Project location/context: Delhi, India

Team: Mukul Rana (backend/AWS/integration), Rasleen (hardware/IoT), Poojya (frontend/product experience)

Target submission: October 11, 2026 (verify the official cutoff time on the event page)

Document purpose: A single source of truth for an AI coding IDE/agent to implement the project in phases.

# 1. Product Summary

HydroSense is a Delhi-focused, geospatial water-risk and response-prioritization platform. It combines two related but technically different workflows:

**Flood-risk monitoring:** Uses available rainfall, terrain, drainage and historical waterlogging context to estimate risk for selected pilot locations. Satellite radar may support historical/current flood-extent analysis when suitable data is available, but it is not treated as a live underground-drainage sensor.

**Water-loss / leak anomaly monitoring:** Analyzes pressure and flow readings to flag patterns that may indicate a pipeline leak. For the hackathon demo, these readings may be simulated and must be labelled as simulated.

**Equity-aware response prioritization:** Combines hazard severity with service vulnerability and exposure to help operators prioritize inspection. Scores are decision-support indicators, not scientific probabilities or proof of household-level deprivation.

**Physical water-level demonstration:** An ESP32 and HC-SR04 ultrasonic sensor measure water depth in a container. This proves a sensor-to-cloud workflow; it does not prove citywide flood prediction.

## One-line pitch

HydroSense helps city teams see where water-related risks may emerge, prioritize vulnerable service areas, and turn sensor or model signals into actionable, trackable incidents.

## Product promise and limitations

The prototype supports decision-making; it does not autonomously dispatch emergency services.

A predicted flood risk, suspected leak and verified incident are distinct statuses.

Do not claim access to live Delhi Jal Board pressure data unless access is actually obtained.

Do not present simulated readings or synthetic incident locations as real events.

Do not claim that satellite imagery can pinpoint small underground drinking-water pipe leaks.

# 2. Hackathon MVP: Scope and Priorities

## P0 — Must work in the submission

A polished responsive dashboard.

A Delhi-context map with clearly labelled pilot/demo locations and risk layers.

A flood-risk scoring flow based on available inputs or explicit demo scenarios.

A simulated pipeline pressure/flow anomaly workflow.

An incident record with hazard type, location, severity, confidence, evidence/source, timestamp and status.

A working backend and AWS persistence/processing path.

One end-to-end alert path; SNS SMS if configured, otherwise a verified fallback such as an in-app alert plus logs.

A physical ESP32 sensor stream if hardware is available and stable; otherwise a simulator that uses the same payload contract.

A public repository, setup instructions, project write-up and demo video under three minutes.

## P1 — Add only after P0 is reliable

Live ESP32 ingestion via AWS IoT Core MQTT.

SMS alerting through Amazon SNS.

Real public rainfall/elevation/historical flood datasets.

Incident assignment and resolution actions.

Downloadable incident data or audit history.

## Explicitly out of scope for the deadline

Citywide operational deployment.

Guaranteed flood prediction or exact underground leak localization.

Integration with private/municipal sensor systems without permission.

Complex ML models without relevant labelled training data.

Unnecessary AWS services added only for architecture appearance.

Direct WhatsApp delivery through SNS; SNS supports SMS, not direct WhatsApp messaging. Use an approved WhatsApp Business provider only if time and access permit.

# 3. Primary User and Core User Journey

## Primary user

A municipal field operator or water/environment response coordinator reviewing possible hazards and deciding which locations need inspection.

## Core journey

Operator opens HydroSense dashboard.

Dashboard shows risk summaries and a map of pilot/demo locations.

New sensor reading, rainfall scenario or simulated pressure/flow anomaly is processed.

Backend applies thresholds/risk rules and creates or updates an incident.

Incident appears in the map and incident list.

If the configured threshold is crossed, the alert workflow sends a notification or records a visible demo notification.

Operator opens the incident, reviews evidence/confidence, and marks it `assigned`, `verified`, `resolved` or `dismissed`.

## Required incident statuses

`open`

`assigned`

`verified`

`resolved`

`dismissed`

## Required source labels

`esp32` — physical prototype sensor

`simulated_sensor` — simulated depth reading

`simulated_leak` — synthetic pressure/flow anomaly

`public_dataset` — public geographic/weather data

`operator_report` — manually entered report

# 4. Technical Architecture

## Recommended lean architecture

Frontend

React + TypeScript + Vite

Tailwind CSS

Leaflet + OpenStreetMap for map display

Recharts or lightweight native charts if needed

Backend

Python + FastAPI for API and domain logic

Pydantic request/response schemas

A small service layer for flood scoring, leak anomaly detection and incident management

AWS

Amazon API Gateway + AWS Lambda for serverless ingestion/alert handlers, or deploy FastAPI as one backend service. Do not duplicate the same business logic in two implementations.

Amazon DynamoDB for sensor readings, incidents and alert records

Amazon S3 for source data files and analysis artifacts

AWS IoT Core + MQTT for the optional ESP32 live path

AWS IoT Rules or EventBridge to route threshold events

Amazon SNS for SMS if credentials/configuration are available

CloudWatch logs for troubleshooting

## Recommended implementation choice

For a short hackathon, keep FastAPI as the main application backend and use AWS Lambda for the event-driven IoT/alert path if useful. If setup complexity threatens delivery, use API Gateway + Lambda for a small set of endpoints and keep domain logic in shared Python modules. Choose one clear deployment path.

## Data flow

ESP32 publishes JSON over MQTT to AWS IoT Core, or a simulator posts the same schema to the API.

Backend validates the reading, timestamp and device/location.

Reading is stored.

Rules evaluate water depth or anomaly score.

If a threshold is crossed, an incident is created or deduplicated.

Dashboard fetches updated readings/incidents.

Notification is sent to a configured recipient, if enabled.

## Security requirements

Never commit AWS access keys, certificates, private keys, `.env` files or real phone numbers.

Add `.env.example` with placeholder values only.

Use least-privilege IAM policies.

Validate all incoming payloads.

Keep IoT certificates private and outside the repository.

Do not expose administrative write endpoints without authentication if publicly deployed.

Add CORS configuration for the actual frontend origin rather than `*` in production.

# 5. Data Model and API Contract

Use ISO-8601 UTC timestamps. Keep units explicit.

## Sensor reading payload

{
  "device_id": "hydrosense-demo-01",
  "location_id": "demo-zone-01",
  "water_depth_cm": 22.0,
  "distance_cm": 8.0,
  "timestamp": "2026-10-10T10:30:00Z",
  "source": "esp32"
}

`water_depth_cm` and `distance_cm` are example values. A real device must calculate them from its calibration. For the simulator, set `source` to `simulated_sensor`.

## Leak measurement payload

{
  "location_id": "demo-supply-zone-01",
  "pressure_kpa": 180.0,
  "flow_lpm": 42.0,
  "timestamp": "2026-10-10T10:30:00Z",
  "source": "simulated_leak"
}

These are synthetic example readings, not real Delhi water-network measurements.

## Incident object

{
  "incident_id": "generated-uuid",
  "hazard_type": "high_water_level",
  "title": "Prototype water level threshold crossed",
  "location_id": "demo-zone-01",
  "latitude": 28.6139,
  "longitude": 77.2090,
  "severity": "high",
  "confidence": 0.9,
  "status": "open",
  "source": "esp32",
  "evidence": {
    "water_depth_cm": 25.0,
    "threshold_cm": 24.0
  },
  "created_at": "ISO-8601 UTC timestamp",
  "updated_at": "ISO-8601 UTC timestamp"
}

Coordinates above are illustrative central-Delhi coordinates for a demo only. Do not label them as a real hazard location. Prefer a clearly named demo site or verified public point in the UI.

## Suggested API endpoints

`GET /health` — service health

`GET /api/v1/dashboard/summary` — counts and headline risk indicators

`GET /api/v1/readings/latest` — latest readings

`POST /api/v1/readings` — ingest a simulated or trusted reading

`POST /api/v1/leak-measurements` — submit simulated pressure/flow readings

`GET /api/v1/incidents` — list incidents; allow filtering by hazard/status

`GET /api/v1/incidents/{incident_id}` — incident details

`PATCH /api/v1/incidents/{incident_id}` — update allowed status/assignment fields

`POST /api/v1/demo/trigger` — demo-only trigger to create a test scenario; disable or protect outside demo mode

Use consistent JSON error responses and appropriate HTTP status codes. Document the API with FastAPI OpenAPI/Swagger.

# 6. Domain Logic

## A. Prototype water depth

The HC-SR04 measures distance from the sensor to the water surface.

`water_depth_cm = calibrated_container_height_cm - measured_distance_cm`

Requirements:

Average several readings or use a small median filter.

Reject timeout/out-of-range measurements.

Do not report negative depth.

Configure container height and threshold through environment/config values.

Use a configurable demo threshold, for example 24 cm, clearly labelled as a prototype threshold.

Add a cooldown/deduplication window to avoid sending repeated alerts every second while the water remains above threshold.

## B. Flood-risk score

Build a transparent baseline, not an unvalidated black-box model. Use normalized values in the range 0–100:

rainfall risk

terrain/low-lying risk

drainage/historical-waterlogging risk, if available

Example placeholder formula:

`flood_score = 0.4 * rainfall_score + 0.35 * terrain_score + 0.25 * drainage_history_score`

These weights are illustrative and must be configurable. If real data is unavailable, label the output `DEMO SCENARIO` and show the inputs used. Do not imply scientific calibration.

Suggested bands:

0–29: low

30–59: moderate

60–79: high

80–100: very high

## C. Leak anomaly score

For the hackathon, implement a transparent rule-based detector against a configurable baseline:

pressure drop larger than configured threshold

unexpected flow increase or imbalance

repeated anomalies over a short window

Example logic: flag a suspected leak when pressure is below baseline by a configured percentage and flow is unusually high. Make the thresholds adjustable and document that real utility data would be required to calibrate it.

Do not claim the system can identify the exact buried leak point from these values alone. Output the suspected supply zone/segment and inspection priority.

## D. Equity-aware priority score

Use three normalized inputs:

`H` = hazard severity (0–100)

`V` = water-service vulnerability (0–100, based on explicit service indicators where available)

`E` = exposure (0–100, based on estimated people/services affected where available)

Example:

`priority_score = 0.5 * H + 0.3 * V + 0.2 * E`

This is an illustrative prioritization score, not a probability. Display the component values and their sources. Do not infer an area's service vulnerability solely from income or use household-identifying data.

# 7. Hardware Specification — Rasleen

## Components

ESP32 DevKit board with Wi-Fi

HC-SR04 ultrasonic sensor

Breadboard and jumper wires

Resistors for a voltage divider on Echo

USB power

Plastic container/bucket and ruler

Approximate component costs may vary. Use existing components first.

## Electrical safety

ESP32 GPIO is 3.3 V logic. Typical HC-SR04 Echo output is 5 V; use a voltage divider or suitable level shifter.

Keep the sensor electronics above the container and protected from splashes.

Use USB power and keep mains power away from water.

HC-SR04 is not waterproof and is for a controlled prototype only.

## Hardware deliverables

Circuit/wiring note or diagram.

Firmware source code committed to `hardware/`.

Calibrated water depth output in centimetres.

Stable serial output.

MQTT publish to AWS IoT Core, or a clearly documented simulator fallback.

Video clip showing water level change and matching readings.

README with device setup, secrets/certificate handling and calibration.

## Hardware acceptance tests

Sensor reads known distances with a ruler and records approximate error.

Invalid/timeout values are ignored.

Device reconnects or fails gracefully if Wi-Fi is unavailable.

Published payload follows the agreed JSON schema.

Device does not expose credentials in logs or source code.

# 8. Sprint Plan and Ownership

## Sprint 0 — Contract and scaffolding (October 9)

All: agree on one demo scenario, source labels, payload schema and definition of done.

Mukul

Create repository, issue board, environment templates and architecture README.

Define API schemas and incident lifecycle.

Set up backend skeleton and health endpoint.

Rasleen

Inventory hardware, test ESP32 USB connection and sensor.

Confirm Wi-Fi and AWS IoT feasibility.

Send a sample payload matching the contract.

Poojya

Create React/Vite app and dashboard shell.

Build map and incident list against mock JSON.

Agree on frontend API client interface.

Sprint exit criteria: each person can run their own component; payload contract is agreed.

## Sprint 1 — Independent vertical slices (October 10, first work block)

Mukul

Implement reading validation, incident model, flood-risk baseline, leak rules and basic storage.

Provide mock data and API responses early.

Set up AWS resources needed for the selected path.

Rasleen

Complete calibration and stable depth readings.

Build firmware publishing to IoT Core if possible.

If cloud connectivity is blocked, publish locally and use a simulator with the same schema.

Poojya

Complete dashboard cards, map markers, risk legend and incident detail panel.

Show clear labels for real, simulated and demo-scenario data.

Add loading, error and empty states.

Sprint exit criteria: backend works with a test payload, hardware emits stable readings, frontend works with mock data.

## Sprint 2 — Integration (October 10, second work block)

Mukul + Rasleen

Connect MQTT ingestion or simulator POST to backend processing.

Verify persistence and threshold processing.

Configure notification path.

Mukul + Poojya

Connect UI to API.

Verify that a newly created incident appears in map and list.

Implement incident status update.

All

Run the exact demo scenario from start to finish.

Fix only blockers and high-severity bugs.

Sprint exit criteria: one complete sensor/simulator → AWS/backend → stored incident → dashboard → alert path works.

## Sprint 3 — Submission hardening (October 11)

Mukul

Verify deployed backend, AWS logs, data persistence and notification.

Review IAM permissions and repository secrets.

Finalize architecture and setup documentation.

Rasleen

Stabilize sensor mounting, water experiment and calibration.

Capture backup footage if needed.

Poojya

Polish responsive layout, visual hierarchy and incident labels.

Ensure map and demo states are legible in screen recording.

All

Record a demo video under three minutes.

Confirm repository is public and runnable with documented setup.

Complete the project write-up.

Verify official submission cutoff and submit early.

# 9. Repository Structure

Use this as a target structure; simplify if the team has already started a different clean structure.

hydrosense/
├── README.md
├── .gitignore
├── .env.example
├── docs/
│   ├── architecture.md
│   ├── data-sources.md
│   ├── api-contract.md
│   ├── demo-script.md
│   └── limitations.md
├── frontend/
│   ├── package.json
│   └── src/
│       ├── components/
│       ├── pages/
│       ├── api/
│       ├── hooks/
│       ├── types/
│       └── data/
├── backend/
│   ├── requirements.txt
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── schemas/
│   │   ├── services/
│   │   │   ├── flood_risk.py
│   │   │   ├── leak_detection.py
│   │   │   ├── prioritization.py
│   │   │   └── alerting.py
│   │   ├── repositories/
│   │   └── config.py
│   └── tests/
├── hardware/
│   ├── firmware/
│   ├── wiring.md
│   └── README.md
├── infrastructure/
│   └── README.md
└── scripts/
    ├── seed_demo_data.py
    └── simulate_sensor.py

# 10. IDE Agent Instructions

Paste the following into the coding IDE as the implementation brief:

You are the senior full-stack engineer implementing HydroSense for the WeMakeDevs × AWS Environmental Hacks, Track 2: Heat & Water.

>

First inspect the existing repository and preserve working code. Do not rewrite the project blindly. Read this specification and turn it into small, testable tasks.

>

Implement the project in the listed sprints. Start with a working end-to-end vertical slice and use mock data where external data or hardware is unavailable. Keep the ESP32 payload contract identical to the simulator payload contract.

>

Build a React + TypeScript + Vite frontend with a map, risk summaries, incident list, incident details and status updates. Build a Python FastAPI backend with validated schemas, documented endpoints, transparent flood-risk scoring, rule-based simulated leak anomaly detection and incident lifecycle handling.

>

Integrate AWS in a way that is real and demonstrable: DynamoDB for readings/incidents, S3 for source artifacts where useful, and an actual event-driven alert path. Use AWS IoT Core MQTT for the ESP32 if credentials and time permit. Never hardcode credentials. Use `.env.example` placeholders and document deployment.

>

Clearly distinguish `esp32`, `simulated_sensor`, `simulated_leak`, `public_dataset` and `operator_report` data. Never label synthetic data as real municipal data. Show the inputs behind risk scores and label uncalibrated scores as demo estimates. Do not claim exact underground leak localization or citywide flood prediction.

>

Add tests for schema validation, water-level thresholds, duplicate alert suppression, flood score bands, leak anomaly rules and incident status transitions. Add a simulator script so the whole workflow can be demonstrated without hardware.

>

Work incrementally. After each sprint, run the relevant tests and build, fix errors, and update the README. Do not add unnecessary services, complex ML, or features that threaten the deadline. Prioritize the working demo path and submission deliverables.

>

Before finishing, provide: (1) implemented features, (2) commands to run locally, (3) AWS resources/configuration required, (4) tests and their results, (5) known limitations, (6) a three-minute demo script, and (7) any unfinished tasks. Never claim a test, deployment or integration succeeded unless it was actually run and verified.

# 11. Testing Checklist

## Backend

Valid reading accepted; malformed reading rejected.

Depth below threshold does not create a high-water incident.

Depth crossing threshold creates an incident.

Sustained threshold crossing does not create repeated alert spam.

Stale timestamps and invalid negative depth are handled.

Leak anomaly rules trigger only when configured conditions are met.

Incident status only accepts allowed transitions.

Dashboard summary matches stored records.

## Frontend

Dashboard loads with seeded demo data.

Map markers use valid coordinates and clear demo labels.

Filters for hazard type and status work.

Incident details show source, timestamp, severity, confidence and evidence.

API failure produces a helpful error state.

Responsive layout works at recording resolution.

## End-to-end

Simulator or ESP32 sends a payload.

Payload is validated and stored.

Threshold processing creates an incident.

UI shows the new incident.

Notification is recorded or delivered through the configured path.

README setup instructions work on a clean environment.

# 12. Three-Minute Demo Script

0:00–0:20 — Problem and context

“Delhi faces monsoon waterlogging and uneven access to reliable drinking water. HydroSense helps response teams identify risks and prioritize inspections.”

0:20–0:55 — Dashboard

Show the Delhi-context map, flood-risk scenario, risk factors and incident panel. Clearly identify which inputs are public data and which are demo scenarios.

0:55–1:30 — Physical sensor

Raise the water level in the container. Show the ESP32 reading changing and the same payload arriving in AWS or the backend.

1:30–2:00 — Alert workflow

Cross the configured demo threshold. Show the incident being stored, displayed on the dashboard and sent to the test recipient or visible notification panel.

2:00–2:25 — Leak and equity

Trigger the simulated pressure/flow anomaly. Show a suspected leak in a demo supply zone and explain how the illustrative priority score combines hazard, vulnerability and exposure.

2:25–2:50 — AWS and engineering

Briefly show the real AWS resources and event flow, plus repository tests or logs proving the workflow.

2:50–3:00 — Honest close

“This prototype demonstrates the workflow using a physical water-level sensor and clearly labelled simulated scenarios. A real municipal pilot would require validated local datasets and authorized utility integrations.”

# 13. Definition of Done

HydroSense is ready to submit when:

☐ The application runs using documented instructions.

☐ The dashboard shows a Delhi-context map and incident states.

☐ Flood-risk and leak-anomaly logic run and explain their inputs.

☐ At least one complete data-to-alert workflow is demonstrated.

☐ AWS is genuinely integrated and the used services are documented.

☐ Hardware works, or the same sensor schema is supported by a reliable simulator.

☐ Simulated data is clearly labelled.

☐ Tests run and results are accurately reported.

☐ No credentials or secrets are committed.

☐ Public GitHub repository, project write-up and video under three minutes are ready.

☐ The team has verified the official deadline and submitted.

Guiding principle: Ship one credible, testable end-to-end workflow. Treat citywide prediction and municipal integrations as future work, not as capabilities the prototype already has.